

**Project Status Report**



**Project Name: Identifying Fake News In Facebook**

**Department: School of Computing and Information Technology**

**Focus Area: School Attendance**

**Product/Process:**



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| NARES, Marc Anthony | Project Manager |
| DE LEON, Aleo Ralph C. | Project Developer |
| HOLGADO, Wyatt | Project Developer |
| CRUZ, Joshua Spark | Project Developer |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 06/12/17 | Aleo De Leon | Document created |
| 1.1 | 06/19/17 | Marc Nares | Project Topic Consultation |
| 1.2 | 07/03/17 | Wyatt Holgado  Marc Nares  Joshua Cruz  Aleo De Leon | * Activity Diagram * Deployment Diagram * Object Diagram * Communication Diagram * Sequence Diagram * State Diagram * Timing Diagram |
| 1.3 | 07/10/17 | Wyatt Holgado  Marc Nares  Joshua Cruz  Aleo De Leon | * Component Diagram * Composite Diagram * Package Diagram * Class Diagram |
| 1.4 | 07/17/17 | Wyatt Holgado  Marc Nares  Joshua Cruz  Aleo De Leon | * Activity Diagram * Deployment Diagram * Object Diagram * Communication Diagram * Sequence Diagram * State Diagram * Timing Diagram * Component Diagram * Composite Diagram * Package Diagram * Class Diagram |
| 1.5 | 07/26/17 | Wyatt Holgado  Marc Nares  Joshua Cruz  Aleo De Leon | * New Topic |
| 1.6 | 07/31/17 | Marc Nares  Aleo De Leon  Wyatt Holgado Joshua Cruz | * SYSADD1 Paper * Diagrams |
| 1.7 | 08//07/17 | Marc Nares  Aleo De Leon  Wyatt Holgado Joshua Cruz | * Diagrams |
| 1.8 | 08/14/17 | Marc Nares  Aleo De Leon  Wyatt Holgado  Joshua Cruz | * Diagrams * Prototype |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

The Project Status Report is a document that Project Managers may use as a means of formal regular reporting on the status of a project to key project stakeholders.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

* Status of the Project
* Diagrams almost finish and development of prototype
* Budget Report
* None
* Risk Management Support

- None

* Project Issue
* Working prototype
* Project Recommendation
* None

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Marc Nares | Date:  06/12/17 | Reporting Period:  6/12/17 - ??/??/?? |
| Project Overall Status:  Prototype and Diagrams on process | | |
| Project Summary: Possibility of topic change | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Creating Github | 06/09/17 | 100% |  | | * Acquiring an adviser | 06/19/17 | 100% |  | | * Had a project topic consultation with Ms. Roselle Gardon | 06/19/17 | 100% |  | | Milestone 2 | | | | | * SYSADD1 Paper | 08/03/17 | 100% |  | | * Use Case Description | 07/31/17 | 100% |  | | * Use Case Diagram | 07/31/17 | 100% |  | | * Deployment Diagram | 08/07/17 | 25% | [**Behind Schedule**] | | * Activity Diagram | 07/31/17 | 100% |  | | * Object Diagram | 08/07/17 | 50% | [**Behind Schedule**] | | * Communication Diagram | 08/07/17 | 100% |  | | * Sequence Diagram | 08/07/17 | 100% |  | | * State Diagram | 08/07/17 | 100% |  | | * Timing Diagram | 08/07/17 | 100% |  | | * Component Diagram | 08/07/17 | 25% | [**Behind Schedule**] | | * Composite Structure | 08/07/17 | 25% | [**Behind Schedule**] | | * Interaction Overview | 08/07/17 | 100% |  | | * Package Diagram | 08/07/17 | 25% | [**Behind Schedule**] | | Milestone 3 |  |  |  | | * Change of Topic Consultation with Ms. Roselle Gardon | 07/17/2017 | 100% |  | | Milestone 4 |  |  |  | | * Find a new topic | 08/03/17 | 100% |  | | * Consultation of new topic with Ms. Wednesday | 07/31/2017 | 100% |  | | Milestone 5 |  |  |  | | * Project Consultation with Ms. Wednesday | 08/07/2017 | 100% |  | | Milestone 6 |  |  |  | | * Prototype | 08/14/2017 | 20% | [**Behind Schedule]** | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | Working Prototype | Behind Schedule | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Marc Anthony Nares

Project Manager

**Approved by** Ms. Roselle Wednesday Gardon

Project Advisor

